## Slide 1
ASIC
PCBA L6
FATP L10 6U
FT
SMT / ICT
FATP L10 2U/4U
HTT
ASSY
SFT
Runin
ASSY
4U
2U
ASSY
Rack L11
Runin
Pack
2U
ASSY
WST
ASIC
@Sigurd
@Pega
PV1
VBB
Flash/ BFT
HPB & VBB & PV1 & PDB
SLT
MLT
SFT
32.5% reported
84.3% *
L6 Accu Yield W34: 54.8% W33 : 35.6%
54.8%
32x Ramp
2026-W34
W34: FT no activities. Decision: Skip SLT
10.5%
FAT
11.3%
4%
21.7%
Provision
7.4%
5.3%

## Slide 2
Confidential
P0 | MP build blocker & No RC or solution identified. | Dedicated DRI & Target Closure Timeline & Weekly Deep Dive.
P1 | Not MP build blocker & No RC or solution identified. | Dedicated DRI & Estimated Closure Timeline & Weekly Deep Dive.
P2 | Not MP build blocker. Root Cause identified & CA validated with limited data. Backlog. | Attend the matter upon resource availability.
Ready for Review
Need Updates
Conclusion: SLT might be skipped
Details: go/slt-ft https://literate-telegram-2y3e9lz.pages.github.io/index.html
Ski SLT Data

## Slide 3
32x Rack2
2026-W34
Assembled, not yet fully tested: the controllers have no L11 run against this serial. Provisioning and rack test are still ahead of it.